## Slide 1: AGILE DEVELOPMENT MODELS

## Slide 2: What is Agile Development Model
Agile development is all about accommodating changes during the software engineering process. An Agile team should be one that is able to appropriately respond to changes.
Change is what software development is very much about.
Notes: Developed in an effort to overcome perceived and actual weaknesses in conventional software engineering practices. This is because software keeps evolving and in many cases you cannot define requirements fully before a project begins.
Change is expensive when it is uncontrolled or poorly managed.

## Slide 3: What is Agile Development Model
It emphasizes rapid delivery of operational software and de-emphasizes the importance of intermediate work products (not always a good thing);
it adopts the customer as a part of the development team and works to eliminate the “us and them” attitude found in many software projects;
it recognizes that planning in an uncertain world has its limits and that a project plan must be flexible.
Notes: Agile Development accommodates changes and significantly reduces cost by;
  Incremental delivery – achieved thru customer feedback
  Continuous unit testing – testing as and when increments are added. Essentially testing at every stage
  Pair programming -

## Slide 4: Key traits of an Agile team
Competence: Competence encompasses innate talent, specific software-related skills and overall knowledge of the process that the team has chosen to apply.
Common focus: Although members of the agile team may perform different tasks and bring different skills to the project, all should be focused on one goal—to deliver a working software increment to the customer within the time promised.

## Slide 5: Key traits of an Agile team
Collaboration: Team members must collaborate with one another and all other stakeholders.
Decision-making ability: An Agile team must be allowed the freedom to control its own destiny. This implies that the team is given autonomy—decision-making authority for both technical and project issues.
Notes: Decision making ability- management should not micro manage or interfere at all times

## Slide 6: Key traits of an Agile team
Collaboration: Team members must collaborate with one another and all other stakeholders.
Fuzzy problem-solving ability: An Agile team must accept the fact that the problem they are solving today may not be the problem that needs to be solved tomorrow. However, lessons learned from any problem-solving activity (including those that solve the wrong problem) may be of benefit to the team later in the project.

## Slide 7: Key traits of an Agile team
Mutual trust and respect: A jelled team exhibits the trust and respect that are necessary to make them “so strongly knit that the whole is greater than the sum of the parts.”
Self organization: The team should be able to manage itself by; i) organizing itself for the work to be done, ii) organizing the process to best accommodate its local environment, iii) organizing the work schedule to best achieve delivery of the software increment.

## Slide 8: Extreme Programming (XP)
This is the most widely used approach to agile software development.
XP Values
Communication
Simplicity
Feedback
Courage/Discipline
Respect
Notes: Uses an Object-oriented approach as its preferred development paradigm

## Slide 9: XP Values
Communication:
XP emphasizes close, yet informal (verbal) collaboration between customers and developers, the establishment of effective metaphors for communicating important concepts, continuous feedback, and the avoidance of voluminous documentation as a communication medium.
Notes: Metaphors here means a story that everyone –customers, programmers and managers can tell about how the system works.

## Slide 10: XP Values
Simplicity:
XP restricts developers to design only for immediate needs, rather than consider future needs. The intent is to create a simple design that can be easily implemented in code.

## Slide 11: XP Values
Feedback:
Feedback is derived from three sources:
the implemented software itself,
the customer
other software team members.
Notes: Makes use of unit test as its primary testing tactic.
The degree to which the software implements the output, function, and behavior of the use case is a form of feedback.
As new requirements are derived as part of iterative planning, the team provides the customer with rapid feedback regarding cost and schedule impact.

## Slide 12: XP Values
Courage/Discipline:
An Agile team must have the discipline(courage) to design for today, recognizing that future requirements may change dramatically, thereby demanding substantial rework of the design and implemented code.
Notes: For example, there is often significant pressure to design for future requirements. Most software teams succumb, arguing
that “designing for tomorrow” will save time and effort in the long run.

## Slide 13: XP Values
Respect:
By following each of these values, the agile team inculcates respect among it members, between other stakeholders and team members, and indirectly, for the software itself.
As they achieve successful delivery of software increments, the team develops growing respect for the XP process.

## Slide 14: The XP Process
Planning:
begins with listening—a requirements gathering activity.
Which leads to user stories created by the customer on an index card
Customer assigns a value (priority) to each card
Members of the XP team then assess each story and assign a cost—measured in development weeks—to it.
Notes: user stories describe required output, features, and functionality for software to be built. Each story (use cases) is written by the customer and is placed on an index card.
If the story is estimated to require more than three development weeks, the customer is asked to split the story into smaller stories and the assignment of value and cost occurs again.

## Slide 15: The XP Process
Planning:
Stories agreed on are implemented in one of the following ways:
all stories will be implemented immediately (within a few weeks),
the stories with highest value will be moved up in the schedule and implemented first, or
the riskiest stories will be moved up in the schedule and implemented first.

## Slide 16: The XP Process
Design:
XP design rigorously follows the KIS (keep it simple) principle. A simple design is always preferred over a more complex representation. In addition, the design provides implementation guidance for a story as it is written—nothing less, nothing more.
The design of extra functionality (because the developer assumes it will be required later) is discouraged.

## Slide 17: The XP Process
Coding:
After stories are developed and preliminary design work is done, the team does not move to code, but rather develops a series of unit tests that will exercise each of the stories that is to be included in the current release (software increment).
Once the unit test has been created, the developer is better able to focus on what must be implemented to pass the test.
A key concept during the coding activity is pair programming. XP recommends that two people work together at one computer workstation to create code for a story.
Notes: Once the code is complete, it can be unit-tested immediately, thereby providing instantaneous feedback to the developers.
This provides a mechanism for real time problem solving (two heads are often better than one) and real-time quality assurance
(the code is reviewed as it is created). It also keeps the developers focused on the problem at hand.

## Slide 18: The XP Process
Testing:
The unit tests that are created should be implemented using a framework that enables them to be automated (hence, they can be executed easily and repeatedly).
XP acceptance tests, also called customer tests, are specified by the customer and focus on overall system features and functionality that are visible and reviewable by the customer. Acceptance tests are derived from user stories that have been implemented as part of a software release.
Notes: “Fixing small problems every few hours takes less time than fixing huge problems just before the deadline.”